# PULSE CRM - QA Integration Test Report

Report Date: 2026-07-24 19:45

Branch: Integration/Ajith

Status: PASS

# 1. Branch Health Overview

| Branch | Remote | Health | Sync | Notes |
| --- | --- | --- | --- | --- |
| main | origin/main | OK | Latest stable | Merged PRs #31 (bhavani), #32 (Integration/Ajith) |
| Integration/Ajith | origin/Integration/Ajith | OK | 1 ahead, 0 behind main | Active branch with bhavani CI integration commit. |
| conversation-intelligence/bhavani | origin/conversation-intelligence/bhavani | OK | Merged (PR #31) | Summarization module with new fields (summary_word, category, draft_reply, follow_up). |
| feature-engineering/manoj | origin/feature-engineering/manoj | STALE | ~14 commits behind main | Desktop app structure, no recent updates. |
| backend/kiran | origin/backend/kiran | STALE | Behind main | Landing page changes only. |
| backend/sathwika | origin/backend/sathwika | STALE | Behind main | Readme update only. |
| feature-engineering/aswitha | origin/feature-engineering/aswitha | STALE | Behind main | Feature engineering pipeline (fit/engagement scoring). |
| fixed_theme/manoj | origin/fixed_theme/manoj | STALE | Behind main | White + Spruce theme and layout cleanup. |
| frontend/girish | origin/frontend/girish | STALE | Behind main | No recent activity. |
| frontend/manoj | origin/frontend/manoj | STALE | Behind main | Frontend structure changes. |
| feature/scoring-feature-pipeline | origin/feature/scoring-feature-pipeline | STALE | Behind main | Scoring feature pipeline. |
| leadscore/samhith | origin/leadscore/samhith | STALE | Behind main | Lead scoring changes. |
| sathwika-backend | origin/sathwika-backend | STALE | Behind main | Sync with main. |
| omwabale-03-patch-1 | origin/omwabale-03-patch-1 | MERGED | Already in main | Merged into main. |
| omwabale-03-patch-2 | origin/omwabale-03-patch-2 | MERGED | Already in main | Merged into main. |
| removed-extra-app-from-frontend | origin/removed-extra-app-from-frontend | MERGED | Already in main | Merged into main. |

# 2. Integration Test Results

| Test | Result | Details |
| --- | --- | --- |
| Frontend Build | PASS | Next.js 16.2.10 compiles successfully on port 3000 |
| Frontend - EmailsView | PASS | AI summary banner renders with Groq summarization data (summary, sentiment, intent, category, key_points, action_items, draft_reply, follow_up) |
| Frontend - AIInsightsView | PASS | Conversation Intelligence section with sentiment breakdown, intent distribution, recent summaries with follow-up timing |
| Frontend - AICopilotChat | PASS | Graceful mock fallback when main backend unavailable |
| Frontend - api.ts | PASS | summarizeThread() and getSummaryByThread() use single API_BASE_URL (port 8000) |
| Backend - Main API | PASS | FastAPI starts on :8000, all CRM routes functional |
| Backend - Summarization Router | PASS | POST /api/v1/summarization/summarise and GET /api/v1/summarization/summary/{thread_id} registered |
| Backend - Groq Integration | PASS | Groq (llama-3.1-8b-instant) returns summary with confidence 0.95 |
| Backend - SQLite Fallback | PASS | Falls back to SQLite when PostgreSQL is unavailable |
| Backend - Config Loading | PASS | find_dotenv() loads root .env correctly from any subdirectory |
| Single Venv (backend/.venv) | PASS | Contains all deps: fastapi, groq, sqlalchemy, psycopg2, python-jose, httpx |
| run.bat | PASS | Starts backend + frontend, cleans stale processes, checks for node_modules |
| Bhavani Field Integration | PASS | summary_word, category, draft_reply, follow_up_suggestion, follow_up_timing all displayed in UI |
| Branch Sync | PASS | Integration/Ajith is 1 commit ahead of main, 0 commits behind |

# 3. Issues Found & Resolved

| Issue | Status | Resolution |
| --- | --- | --- |
| Bhavani summarization was a separate FastAPI server (port 8003) | RESOLVED | Merged into main backend via backend/routers/summarization.py, served on port 8000 |
| Frontend had hardcoded aiSummary strings in EmailsView | RESOLVED | Now calls Groq summarization API dynamically |
| Multiple .env files (root + ai/summarization/.env) | RESOLVED | Consolidated to single root .env with find_dotenv() |
| Multiple Python venvs existed | RESOLVED | Consolidated to single backend/.venv |
| run.bat started 3 separate services | RESOLVED | Now starts only 2 (backend :8000 + frontend :3000) |
| pnpm-lock.yaml causing Next.js pnpm error | RESOLVED | Removed (project uses npm, not pnpm) |
| PostgreSQL dependency for local dev | RESOLVED | Backend now falls back to SQLite automatically via find_dotenv() |

# 4. API Endpoints Available

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | / | Health check |
| GET | /docs | Swagger API docs |
| GET | /api/v1/summarization/summary/{thread_id} | Get cached conversation summary |
| POST | /api/v1/summarization/summarise | Summarize email thread (AI - Groq) |
| GET | /leads | List leads |
| GET | /contacts | List contacts |
| GET | /companies | List companies |
| GET | /deals | List deals |

# 5. Deployment Steps

1. Set SUMMARIZATION_API_KEY in .env (Groq API key - get from https://console.groq.com)

2. Set DATABASE_URL in .env (Supabase/PostgreSQL connection string)

3. Install Python deps: backend\.venv\Scripts\python.exe -m pip install -r backend\requirements.txt groq

4. Install Frontend deps: cd frontend && npm install

5. Start backend: backend\.venv\Scripts\uvicorn.exe main:app --app-dir backend --host 0.0.0.0 --port 8000

6. Start frontend: cd frontend && npm run dev

7. Verify /docs at http://localhost:8000/docs

8. Verify frontend at http://localhost:3000

9. Test summarization: open an email thread and verify AI Summary banner shows Groq results

# 6. CI Summary

All integration tests pass. The conversation intelligence (bhavani) module is fully integrated with the frontend and consolidated into the main backend on a single port (8000).

Frontend calls a single API endpoint (http://localhost:8000) for all data including summarization - no separate AI service port needed.

Bhavani's new fields (summary_word, category, draft_reply, follow_up_suggestion, follow_up_timing) are all displayed in the EmailsView reader.

AIInsightsView includes a Conversation Intelligence section with sentiment breakdown, intent distribution, and follow-up timing.

Single backend/.venv for all Python services.

run.bat starts both services cleanly.

Branch Integration/Ajith is 1 commit ahead of main with 0 commits behind.